MVP 1 Implementation & Expansion Checklist: Choir Pitch Tracker & Intonation Studio

Target: multif0 (Cuesta, McFee & Gómez, ISMIR 2020 / Cuesta & Gómez, TISMIR 2022) Application: Polyphonic Vocal & Choir Pitch Tracking, Repertoire Visualization, and Ensemble Intonation Analytics Status: Active Engineering Roadmap Related Documentation: Backend Guide ¦ Frontend Guide ¦ Research Report ¦ Decisions & Next Steps ¦ Glossary

Executive Summary & Progress Dashboard

Workstream & Parallel Execution Flowchart

Figure: Workstream & Parallel Execution Architecture Diagram

Workstream Dependency & Parallelization Matrix

| Task ID | Task Title | Track / Owner | Parallelization Status | Exact Dependencies / Blockers | Unblocks |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Audio Ingestion & Conditioning | Backend | ⚡ Parallel | None (can start immediately) | 1.2, 1.3 |
| 1.2 | Parabolic Sub-Bin Interpolation | Backend | ⚡ Parallel | None (can start immediately) | 1.4, 2.6.2, 3.1 |
| 1.3 | Block Overlap & Hann Cross-Fading | Backend | ⚡ Parallel | Requires 1.1 | 1.4, 2.6.2 |
| 1.4 | Non-blocking Threadpool & Lifespan | Backend | ⏳ Sequential | Requires 1.1, 1.2 | 2.6.2, 5.1 |
| 2.1 | High-Performance Piano Roll Canvas | Frontend | ⚡ Parallel | None (uses sample_transcription.json) | 2.2, 2.3 |
| 2.2 | Synced Web Audio Player & Playhead | Frontend | ⏳ Sequential | Requires 2.1 | 2.3, 2.4 |
| 2.3 | Intonation Tooltip & Tuner Dial | Frontend | ⏳ Sequential | Requires 2.1 | 2.4 |
| 2.4 | Client Sensitivity & Duration Filters | Frontend | ⚡ Parallel | Requires 2.1 | 2.6.1 |
| 2.5 | Real-Time Synth Monitor (Web Audio) | Frontend | ⚡ Parallel | Requires 2.2 | 5.3 |
| 2.6.1 | Pre-loaded Academic Demo Presets | Frontend | ⚡ Parallel | Requires 2.1, 2.2 (Offline JSON) | 5.3 |
| 2.6.2 | Live File Upload & Backend Hookup | Fullstack | 🔴 CONVERGENCE | BLOCKED BY: Backend 1.2, 1.4 AND Frontend 2.1 | Phase 3, 5.1 |
| 3.1 | Frame-to-Frame Trajectory Linking | Backend | ⏳ Sequential | Requires 1.2 (Refined Hz) | 3.2, 3.3, 3.4 |
| 3.2 | SATB Voice Centroid Partitioning | Backend | ⏳ Sequential | Requires 3.1 | Frontend Voice Colors |
| 3.3 | Ensemble Tuning Drift & Metrics | Backend | ⏳ Sequential | Requires 3.1 | Frontend Analytics |
| 3.4 | MIDI & CSV Exporters | Backend | ⚡ Parallel | Requires 3.1 | 5.3 |
| 3.5 | Conductor Dashboard & Chord Badge | Frontend | ⏳ Sequential | Requires Backend 3.2, 3.3 contract | 5.3 |
| 4.1 | Cantoría Unseen Dataset Benchmark | Research | ⚡ Parallel | None (can start immediately in eval/) | 4.3 |
| 4.2 | Noise & Reverb Stress Testing | Research | ⚡ Parallel | None (can start immediately in eval/) | 4.3 |
| 4.3 | SLR Research Report Alignment | Research | ⏳ Sequential | Requires 4.1, 4.2 | 5.3 |
| 5.1 | Multi-Stage Dockerfile & Compose | DevOps | ⏳ Sequential | Requires 1.4 (Backend) and Frontend build | 5.2 |
| 5.2 | Automated Test Suite (pytest) | Fullstack | ⏳ Sequential | Requires 1.2, 1.4, 3.1 | 5.3 |
| 5.3 | Video Walkthrough & Presentation | All | ⏳ Final Step | Requires 2.6.2, 3.5, 4.3 | Project Delivery |

Developer Quick-Start & Data Contract (Day 1 Hand-Off Kit)

To start working immediately without blockers: - Frontend Developer: You do not need Python or the backend running. A complete mock response is checked into `../frontend/sample_transcription.json`. Import or fetch it directly to build the entire UI! - Backend Developer: See the Pydantic schema and exact function signatures below. You can test your changes independently using pytest or python test_api.py. - Research Lead: You can immediately clone the Cantoría dataset and run evaluations using eval/evaluate.py.

1. The Unified API Data Contract (TypeScript & Pydantic)

Both backend and frontend must adhere strictly to this schema:

// Shared Data Contract for /transcribe endpoint export interface TranscribeResponse { sample_rate: number; // 22050 Hz hop_s: number; // 0.01161 s (~11.6 ms per frame) n_frames: number; // Total frames analyzed duration_s: number; // Total audio length in seconds threshold: number; // Salience threshold used (e.g., 0.5) process_s: number; // Inference duration on server in seconds // Per-frame time series (ordered chronologically) frames: FrameData[]; // Linked vocal contours (populated when link_contours=true) contours?: ContourTrajectory[]; // High-level ensemble performance analytics analytics?: EnsembleAnalytics; } export interface FrameData { t: number; // Timestamp in seconds (e.g. 1.4523) f0: number[]; // Raw frequency peaks in Hz (20-cent grid) f0_refined: number[]; // Sub-bin parabolic interpolated continuous Hz notes: string[]; // Musical note names with octave ["C3", "G3", "E4", "C5"] cents: number[]; // Signed intonation deviation [-50 to +50 cents] } export interface ContourTrajectory { id: number; // Unique track identifier voice_part: "Soprano" ¦ "Alto" ¦ "Tenor" ¦ "Bass" ¦ "Unassigned"; points: Array<{ t: number; // Seconds hz: number; // Refined frequency note: string; // "A4" cents: number; // +3 }>; } export interface EnsembleAnalytics { tuning_drift_cents: number; // Overall drift trend (- flat / + sharp) mean_cents_error: number; // Absolute mean cents deviation polyphony_distribution: { silence: number; // Percentage of duration (e.g., 5.2%) solo: number; "2_part": number; "3_part": number; "4_part": number; }; }

2. Frontend Developer Starter Kit (Copy-Paste Canvas Boilerplate)

Use these helper functions directly in your Canvas render loop to avoid math guesswork:

const NOTE_NAMES = ["C", "C#", "D", "D#", "E", "F", "F#", "G", "G#", "A", "A#", "B"]; /** Converts any frequency in Hz to nearest Note name, cents error, and fractional MIDI number */ export function hzToNote(hz: number, a4 = 440) { if (hz <= 0) return { name: "", cents: 0, midi: 0 }; const midi = 69 + 12 * Math.log2(hz / a4); const nearestMidi = Math.round(midi); const noteIndex = ((nearestMidi % 12) + 12) % 12; const octave = Math.floor(nearestMidi / 12) - 1; const cents = Math.round(100 * (midi - nearestMidi)); return { name: `${NOTE_NAMES[noteIndex]}${octave}`, cents, midi, isBlackKey: [1, 3, 6, 8, 10].includes(noteIndex) }; } /** Converts (time, hz) to Canvas (x, y) pixel coordinates */ export function getCanvasCoords( t: number, hz: number, viewStartSec: number, viewEndSec: number, canvasWidth: number, canvasHeight: number, minMidi = 36, // C2 (~65.4 Hz) maxMidi = 84 // C6 (~1046.5 Hz) ) { const x = ((t - viewStartSec) / (viewEndSec - viewStartSec)) * canvasWidth; const { midi } = hzToNote(hz); const y = canvasHeight * (1 - (midi - minMidi) / (maxMidi - minMidi)); return { x, y }; }

Phase 1: Backend Engine Hardening, DSP & Audio Ingestion

• Objective: Transform the experimental proof-of-concept into a robust, high-precision, non-blocking inference engine capable of processing long, arbitrary vocal audio files.*

1.1 Audio Ingestion & Preprocessing Pipeline

☐  1.1.1 Robust Multi-Format Decoder [Track: Backend] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 1.3]

• Implement unified audio decoding supporting .wav, .flac, .ogg, .mp3, .m4a using soundfile with fallback to librosa / ffmpeg.

• Validate file size limits (default: 50 MB) and audio duration limits (default: 10 minutes).

• Return informative HTTP 415 (unsupported media type) or HTTP 413 (payload too large) error codes with actionable messages.

☐  1.1.2 Audio Conditioning & Normalization [Track: Backend] [⚡ Parallel: Independent] [Depends on: 1.1.1] [Unblocks: 1.3]

• Stereo-to-mono downmixing via energy-preserving channel averaging: y[n] = \frac{L[n] + R[n]}{2}.

• RMS loudness normalization to a target -20\text{ dBFS} to prevent clipping and ensure consistent CQT activation magnitudes across diverse recording inputs.

• High-pass filtering (Butterworth 4th-order, cutoff 30\text{ Hz}) to remove DC offset, stage rumble, and sub-audible mic handling noise before CQT analysis.

• Bandlimited resampling to exact 22,050\text{ Hz} using polyphase filtering (soxr or scipy.signal.resample_poly) to eliminate aliasing artifacts.

1.2 Parabolic Sub-Bin Peak Interpolation (High-Precision Cents)

☐  1.2.1 Mathematical Peak Refinement [Track: Backend] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 1.4, 2.6.2, 3.1]

• Replace step-quantized 20-cent frequency bin assignment in mf0_service.py:peaks() with quadratic/parabolic sub-bin peak interpolation.

• For each detected local maximum at discrete bin k with salience activation \beta = A[k] and neighboring bins \alpha = A[k-1], \gamma = A[k+1]:

\Delta = \frac{\alpha - \gamma}{2(\alpha - 2\beta + \gamma)}, \quad \text{where } \Delta \in [-0.5, +0.5]

• Continuous bin estimate: k_{\text{refined}} = k + \Delta.

• Continuous frequency calculation:

f_{\text{refined}} = f_{\text{min}} \cdot 2^{k_{\text{refined}} / BPO} = 32.7 \cdot 2^{k_{\text{refined}} / 60}

☐  1.2.2 Boundary & Peak Validation Rules [Track: Backend] [⏳ Sequential] [Depends on: 1.2.1] [Unblocks: 1.2.3]

• Handle boundary bins (k=0 and k=359) gracefully without index out-of-bounds errors.

• Require strict peak convexity: (\alpha - 2\beta + \gamma) < 0.

• Compute sub-bin salience magnitude: \hat{A} = \beta - \frac{1}{4}(\alpha - \gamma)\Delta.

☐  1.2.3 Exact Cents & Deviation Calculation [Track: Backend] [⏳ Sequential] [Depends on: 1.2.1, 1.2.2] [Unblocks: 1.4, 2.6.2]

• For each refined frequency f, calculate the fractional MIDI note number:

m = 69 + 12 \log_2\left(\frac{f}{440}\right)

• Nearest standard MIDI note: N = \text{round}(m).

• Signed intonation deviation in cents: \delta_{\text{cents}} = 100 \cdot (m - N) \in [-50, +50].

• Map note number N to standard pitch class representation (e.g., N=60 \rightarrow \text{C4}, N=69 \rightarrow \text{A4}).

1.3 Contiguous Block Overlap & Cross-Fading for Long Files

☐  1.3.1 Overlapping Chunk Generation [Track: Backend] [⏳ Sequential] [Depends on: 1.1] [Unblocks: 1.3.2]

• Replace the disjoint 5,000-frame slice logic with an overlapping sliding window:

• Block size: L = 5,000\text{ frames} (\approx 58.05\text{ seconds}).

• Overlap margin: M = 250\text{ frames} (\approx 2.90\text{ seconds}).

• Hop size between block centers: H = L - 2M = 4,500\text{ frames}.

☐  1.3.2 Activation Matrix Stitching & Window Blending [Track: Backend] [⏳ Sequential] [Depends on: 1.3.1] [Unblocks: 1.4]

• Apply linear or raised-cosine (Hann) ramp blending over the 2M overlap region:

W_{\text{out}}[i] = \frac{i}{2M}, \quad W_{\text{in}}[i] = 1 - \frac{i}{2M} \quad (0 \le i < 2M)

• Concatenate smoothly into a single unified salience activation tensor (360 \times N_{\text{frames}}) with zero seam artifacts.

☐  1.3.3 Memory Guard & Batch Processing [Track: Backend] [⏳ Sequential] [Depends on: 1.3.2] [Unblocks: 1.4]

• Stream activations directly to peak detection or release intermediate HCQT tensors to ensure server RAM does not exceed 1.5 GB during 10-minute file processing.

1.4 Non-Blocking Asynchronous Job Execution & Architecture

☐  1.4.1 Worker Threadpool Offloading [Track: Backend] [⏳ Sequential] [Depends on: 1.2, 1.3] [Unblocks: 2.6.2, 5.1]

• Wrap synchronous CPU-heavy inference (svc.transcribe) inside starlette.concurrency.run_in_threadpool or asyncio.to_thread.

• Ensure the FastAPI event loop remains responsive: incoming /health requests, ping checks, and concurrent uploads must respond within < 15\text{ ms}.

☐  1.4.2 Job State & Asynchronous Polling Support (Long Files) [Track: Backend] [⏳ Sequential] [Depends on: 1.4.1] [Unblocks: 2.6.2]

• Support both instant response (for clips < 30\text{ s}) and async job submission for longer clips:

• POST /transcribe?async_mode=true \rightarrow returns {"job_id": "uuid", "status": "processing"}.

• GET /jobs/{job_id} \rightarrow returns status, progress percentage, and final transcription payload.

• Implement an in-memory job store (with 30-minute TTL cleanup) to track running and completed jobs.

☐  1.4.3 Lifespan Management & Health Probes [Track: Backend] [⏳ Sequential] [Depends on: 1.4.1] [Unblocks: 5.1]

• Replace deprecated @app.on_event("startup") with @asynccontextmanager lifespan handler.

• Pre-warm the Keras 3 model and pumpp transform on server start.

• Detailed /health endpoint returning server health, device info, and memory state.

Phase 2: Interactive Web Frontend Studio (Conductor & Singer UI)

• Objective: Build an interactive, modern web application where users can visualize polyphonic vocal pitch, inspect intonation in real-time, scrub audio, and isolate voices.*

Note: Tasks 2.1 to 2.6.1 can be developed 100% in parallel with Phase 1 using mvp/frontend/sample_transcription.json. Only Task 2.6.2 requires the live backend to be completed!

2.1 Design System & Layout Architecture

☐  2.1.1 Aesthetic Theme & Design Tokens [Track: Frontend] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 2.1.2]

• Curated Dark Mode Glassmorphism palette (Deep Navy #0B0F19, Surface #111827, Card #1F2937, Border #374151).

• High-contrast, colorblind-accessible voice hues:

• Soprano: Vibrant Rose (#F43F5E)

• Alto: Warm Amber (#F59E0B)

• Tenor: Electric Cyan (#06B6D4)

• Bass: Deep Violet (#8B5CF6)

• Unassigned / Ensemble: Emerald (#10B981)

• Typography: Clean modern fonts (Inter or Outfit) with tabular numerical styling for pitch readouts.

☐  2.1.2 Responsive Workspace Layout [Track: Frontend] [⏳ Sequential] [Depends on: 2.1.1] [Unblocks: 2.2]

• Top Bar: File upload, preloaded demo selector, play/pause controls, zoom controls, and export buttons.

• Center Canvas: Full-width interactive Piano Roll pitch visualizer with dual-axis scale and timeline playhead.

• Bottom Dock: Conductor analytics panel, audio waveform scrubber, and intonation deviation strip.

• Sidebar: Sensitivity slider, filter toggles, register isolator buttons, and harmonic chord inspector.

2.2 High-Performance Multi-Pitch Piano Roll Canvas

☐  2.2.1 Multi-Layered HTML5 Canvas Architecture [Track: Frontend] [⚡ Parallel: Independent] [Depends on: 2.1.2, sample_transcription.json] [Unblocks: 2.2.2, 2.3]

• Layer 1 (Background Grid): Alternating white and black piano key background lanes, octave lines (C2, C3, C4, C5, C6), and beat/measure timeline ticks.

• Layer 2 (Pitch Visualizer): Renders all active pitch events as glowing anti-aliased frequency points or connected trajectory ribbons.

• Layer 3 (Foreground & Playhead): Real-time animated playhead line, mouse hover cursor, selected loop boundaries, and tooltip overlays.

☐  2.2.2 Dual-Axis Coordinate Mapping [Track: Frontend] [⏳ Sequential] [Depends on: 2.2.1] [Unblocks: 2.2.3, 2.3]

• Implement getCanvasCoords(): seconds to X, logarithmic fractional MIDI to Y.

• Default view bounds: m_{\text{min}} = 40 (E2, Bass low) to m_{\text{max}} = 81 (A5, Soprano high).

☐  2.2.3 Smooth Pan & Semantic Zoom [Track: Frontend] [⏳ Sequential] [Depends on: 2.2.2] [Unblocks: 2.3]

• Mouse wheel zoom centered at cursor position (zooming in horizontal time from whole song down to 2-second measure view).

• Vertical zoom to expand narrow vocal registers.

• Smooth click-and-drag canvas panning with inertial dampening and minimap navigation strip.

2.3 Synchronized Audio Playback & Synthesizer Monitor

☐  2.3.1 Web Audio Player with Exact Sync [Track: Frontend] [⏳ Sequential] [Depends on: 2.2.1] [Unblocks: 2.3.2, 2.3.3]

• Load and decode source audio using Web Audio AudioContext.

• Maintain synchronization between audio playback time and canvas playhead using high-precision audioContext.currentTime inside a requestAnimationFrame render loop (60 FPS).

• Spacebar toggle for Play / Pause, click-on-canvas to seek.

• Playback rate controller: 0.5\times, 0.75\times, 1.0\times, 1.25\times with pitch preservation.

☐  2.3.2 A-B Loop Section Rehearsal Tool [Track: Frontend] [⏳ Sequential] [Depends on: 2.3.1] [Unblocks: 5.3]

• Allow user to drag-select an in-point (A) and out-point (B) on the timeline.

• Continuous seamless looping over the selected measure for rehearsing difficult vocal intonation passages.

☐  2.3.3 Real-Time Pitch Synthesis Monitor (Auditory Verification) [Track: Frontend] [⚡ Parallel] [Depends on: 2.3.1] [Unblocks: 5.3]

• Integrate a lightweight Web Audio synthesizer (polyphonic sine / triangle wave oscillators with soft envelope) that generates audio tones corresponding to the detected pitches.

• Provide a 3-way audio blend slider: 100% Original Audio \leftrightarrow 50% Blend Overlay \leftrightarrow 100% Synth Audio.

2.4 Real-Time Intonation Inspector & Harmonic Chord Detector

☐  2.4.1 Hover Intonation Tooltip [Track: Frontend] [⏳ Sequential] [Depends on: 2.2.1] [Unblocks: 2.4.2]

• On mouse hover over any pitch point, display floating HUD card:

• Timestamp (t = 14.32\text{ s})

• Refined Frequency (441.8\text{ Hz})

• Note Name (A4)

• Signed Cents Deviation (+7\text{ cents})

• Interactive Circular Tuning Dial (needle pointing to green center \pm 0\text{c} or red wings for flat/sharp).

☐  2.4.2 Automatic Instantaneous Chord Identification [Track: Frontend] [⏳ Sequential] [Depends on: 2.4.1] [Unblocks: 3.5]

• Inspect all active sounding pitches in the current playhead frame.

• Normalize active pitch classes to root octave: \{C, E, G\} \rightarrow \text{C Major Triad}; \{D, F, A, C\} \rightarrow \text{D Minor 7th}.

• Identify chord inversions based on lowest bass note.

• Display the recognized musical chord in a real-time badge above the playhead.

2.5 Dynamic Client-Side Controls & Filtering

☐  2.5.1 Real-Time Sensitivity Threshold Slider [Track: Frontend] [⚡ Parallel] [Depends on: 2.2.1] [Unblocks: 2.6.1]

• Slider (0.30 - 0.85, default 0.50) dynamically filtering visible points from frame data.

☐  2.5.2 Transient Noise Duration Filter [Track: Frontend] [⚡ Parallel] [Depends on: 2.2.1] [Unblocks: 2.6.1]

• Slider (0 - 100\text{ ms}, default 35\text{ ms}) pruning isolated detection dots lasting < 3 frames.

☐  2.5.3 Vocal Register Quick-Filters (SATB Isolators) [Track: Frontend] [⚡ Parallel] [Depends on: 2.2.1] [Unblocks: 2.6.1]

• Toggle buttons for Soprano, Alto, Tenor, Bass to dim or highlight specific frequency bands.

2.6 Demo Showcase Library & Live File Upload (Convergence)

☐  2.6.1 Pre-Loaded Academic Showcase Presets [Track: Frontend] [⚡ Parallel: Independent] [Depends on: 2.1, 2.2, 2.3] [Unblocks: 5.3]

• Bundle 3 pre-analyzed demo audio clips with cached JSON transcriptions:

1. CSD Bach Chorale (SATB 4-part choir)

2. Barbershop Vocal Quartet

3. Solo-to-Unison Choral Excerpt

• Enables instant zero-setup demonstration.

☐  2.6.2 Live Drag-and-Drop Ingestion (Backend Integration) [Track: Fullstack] [🔴 CONVERGENCE POINT] [Depends on: Backend 1.2, 1.4 AND Frontend 2.1] [Unblocks: Phase 3, 5.1]

• Wire drag-and-drop file uploader to live POST /transcribe endpoint with progress bar, handling real-time response rendering.

Phase 3: Contour Tracking, Voicing & Ensemble Analytics

• Objective: Upgrade the output from discrete per-frame frequency dots into connected, continuous musical lines and ensemble performance metrics.*

3.1 Frame-to-Frame Trajectory Linking (Pitch Tracking)

☐  3.1.1 Bipartite Greedy Matching Algorithm [Track: Backend] [⏳ Sequential] [Depends on: 1.2] [Unblocks: 3.1.2, 3.2]

• Implement trajectory linker mvp/backend/contour_tracker.py using cost matrix in cents-time space.

• Link candidate pairs if |\Delta \text{cents}| \le 80\text{ cents} and time gap \Delta t \le 25\text{ ms}.

☐  3.1.2 Trajectory State Machine & Gap Bridging [Track: Backend] [⏳ Sequential] [Depends on: 3.1.1] [Unblocks: 3.1.3]

• State machine with Active, Coasting (bridges 1–2 frame micro-dropouts), and Terminated.

• Discard spurious tracks lasting < 50\text{ ms}.

☐  3.1.3 Continuous Smoothing (Vibrato-Preserving) [Track: Backend] [⏳ Sequential] [Depends on: 3.1.2] [Unblocks: 3.2, 3.3, 3.4]

• Apply 5-point moving median filter + Savitzky-Golay polynomial smoothing (window=7, order=2) preserving 5-7\text{ Hz} choral vibrato without sensor jitter.

3.2 Heuristic Voice Part Partitioning (Tessitura & SATB Association)

☐  3.2.1 Pitch Centroid & Tessitura Bounding [Track: Backend] [⏳ Sequential] [Depends on: 3.1] [Unblocks: 3.2.2, 3.5]

• Partition extracted trajectories into 4 voice roles based on mean frequency centroids:

• Soprano: C4 - C6 (261 - 1046\text{ Hz})

• Alto: F3 - F5 (174 - 698\text{ Hz})

• Tenor: C3 - A4 (130 - 440\text{ Hz})

• Bass: E2 - E4 (82 - 329\text{ Hz})

☐  3.2.2 Non-Crossing Voice Priority Heuristic [Track: Backend] [⏳ Sequential] [Depends on: 3.2.1] [Unblocks: 3.5]

• Minimize vocal line crossover errors by prioritizing upper frequency tracks to higher voice parts during overlaps.

3.3 Ensemble Intonation & Performance Analytics Dashboard

☐  3.3.1 Ensemble Tuning Drift Metric [Track: Backend & Frontend] [⏳ Sequential] [Depends on: 3.1] [Unblocks: 3.5]

• Compute cumulative rolling average of intonation cents deviations:

\text{Drift}(t) = \frac{1}{|K_t|} \sum_{k \in K_t} \delta_{\text{cents}}(k)

• Plot a trendline showing whether the ensemble is progressively going flat over several minutes or singing sharp.

☐  3.3.2 Pitch Stability & Vibrato Analysis [Track: Backend] [⚡ Parallel] [Depends on: 3.1] [Unblocks: 3.5]

• Calculate pitch standard deviation during sustained note segments (> 500\text{ ms}).

• Estimate vibrato rate (in Hz) and vibrato depth (in cents) for detected solo lines.

☐  3.3.3 Polyphony Density Distribution [Track: Backend & Frontend] [⚡ Parallel] [Depends on: 3.1] [Unblocks: 3.5]

• Compute frame-by-frame polyphonic density (0, 1, 2, 3, 4, 5+ active voices) and render breakdown chart.

☐  3.3.4 Unison Dispersion Metric [Track: Backend] [⚡ Parallel] [Depends on: 3.1] [Unblocks: 3.5]

• Calculate the frequency spread (cents difference between singers) when two parts sing the same pitch class.

3.4 Professional Export Pipeline

☐  3.4.1 Structured CSV / TSV Export [Track: Backend & Frontend] [⚡ Parallel] [Depends on: 3.1] [Unblocks: 5.3]

• Export columns: frame_index, timestamp_sec, frequency_hz, midi_note, note_name, cents_offset, contour_id, voice_part.

☐  3.4.2 Standard MIDI File (Type 1) Export [Track: Backend] [⚡ Parallel] [Depends on: 3.1, 3.2] [Unblocks: 5.3]

• Convert continuous trajectories into quantized multi-track MIDI file with pitch bend messages using mido.

☐  3.4.3 Visual Vector Export [Track: Frontend] [⚡ Parallel] [Depends on: 2.2] [Unblocks: 5.3]

• SVG and high-resolution PNG export of the piano roll visualizer for academic papers and rehearsal reports.

3.5 Conductor Analytics UI Panel

☐  3.5.1 Conductor Studio Metrics View [Track: Frontend] [⏳ Sequential] [Depends on: Backend 3.2, 3.3] [Unblocks: 5.3]

• Render Tuning Drift line chart, Polyphony histogram, and individual voice part toggle tracks in bottom studio dock.

Phase 4: Academic Rigor, Benchmark & Evaluation

• Objective: Complete the scientific validation required for the MuTech SLR project by testing on unseen datasets, testing noise robustness, and documenting limits.*

Note: The entire Phase 4 research stream can run 100% in parallel with Phase 1 and Phase 2 by the MIR / Research Lead!

4.1 Evaluation on Unseen Corpus (Cantoría Dataset Benchmark)

☐  4.1.1 Dataset Acquisition & Ground-Truth Preparation [Track: Research / MIR] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 4.1.2]

• Ingest the Cantoría Dataset (Spanish Renaissance vocal quartets, SATB).

• Extract ground-truth individual voice pitches using monophonic pYIN on isolated clean stems.

• Create full polyphonic mixdown audio files.

☐  4.1.2 Benchmark Execution & Metrics Calculation [Track: Research / MIR] [⏳ Sequential] [Depends on: 4.1.1] [Unblocks: 4.1.3]

• Run mvp/eval/evaluate.py using mir_eval.multipitch across all Cantoría pieces:

• Raw Pitch Accuracy (RPA) at \pm 20\text{ cents}, \pm 50\text{ cents}, \pm 100\text{ cents}.

• Raw Chroma Accuracy (RCA), Multi-Pitch Precision, Recall, F-measure, and Overall Accuracy (OA).

☐  4.1.3 Comparison Matrix vs. Training Data (CSD) [Track: Research / MIR] [⏳ Sequential] [Depends on: 4.1.2] [Unblocks: 4.3]

• Construct comparative evaluation table: CSD (seen in training) vs. Cantoría (unseen out-of-distribution).

4.2 Noise & Acoustic Robustness Stress Testing

☐  4.2.1 SNR Degradation Benchmark [Track: Research / MIR] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 4.3]

• Test multif0 against the 14 benchmark mixtures with additive noise: Clean (+\infty\text{ dB}), +20\text{ dB}, +10\text{ dB}, +0\text{ dB SNR}.

☐  4.2.2 Reverberation Sensitivity Test [Track: Research / MIR] [⚡ Parallel: Independent] [Depends on: None] [Unblocks: 4.3]

• Convolve test audio with simulated room impulse responses (dry, 0.5\text{ s} chamber, 1.8\text{ s} cathedral) and measure false-alarm rates.

4.3 Systematic Literature Review (SLR) Alignment Documentation

☐  4.3.1 Update `mvp/docs/RESEARCH_REPORT.md` [Track: Research / MIR] [⏳ Sequential] [Depends on: 4.1, 4.2] [Unblocks: 5.3]

• Incorporate the Cantoría benchmark findings into Section 3 ("Headline Results").

• Formally link findings to SLR findings (Gap 1: Ensemble Processing and Cluster 4: Multi-Pitch Estimation).

☐  4.3.2 Licensing & Intellectual Property Disclosures [Track: Research / MIR] [⚡ Parallel] [Depends on: None] [Unblocks: 5.3]

• Document dual-licensing nature of multif0 (MIT code vs. commercial pgmusic training audio) for academic vs. commercial use.

Phase 5: Packaging, Containerization & Presentation Delivery

• Objective: Deliver a single-command reproducible container and presentation demonstration.*

5.1 Production Dockerization & Compose Setup

☐  5.1.1 Optimized Multi-Stage Dockerfile (`mvp/Dockerfile`) [Track: DevOps] [⏳ Sequential] [Depends on: 1.4, Frontend Build] [Unblocks: 5.1.2]

• Base: python:3.12-slim-bookworm with libsndfile1, ffmpeg, git, curl.

• Pinned dependencies installed with --no-cache-dir.

• Automatic download/cache of exp3multif0.pkl.

• Container healthcheck on http://localhost:8000/health.

☐  5.1.2 Docker Compose (`docker-compose.yml`) [Track: DevOps] [⏳ Sequential] [Depends on: 5.1.1] [Unblocks: 5.2]

• Service 1: backend running FastAPI on port 8000.

• Service 2: frontend static studio served on port 3000.

5.2 Automated Testing & Quality Assurance (`pytest`)

☐  5.2.1 DSP & Math Unit Tests [Track: Fullstack / QA] [⏳ Sequential] [Depends on: 1.2, 1.3] [Unblocks: 5.3]

• test_parabolic_interpolation(): synthetic sine waves at fractional frequencies verified within \pm 0.1\text{ Hz}.

• test_cents_conversion(): verified \pm cents values for standard pitches (A4 = 440 Hz \rightarrow 0\text{c}).

• test_block_overlap(): verified seamless activation array stitching.

☐  5.2.2 Backend API Integration Tests [Track: Fullstack / QA] [⏳ Sequential] [Depends on: 1.4] [Unblocks: 5.3]

• test_health_endpoint(), test_transcribe_audio_wav(), test_invalid_format_rejection() (415), and test_file_size_limit() (413).

5.3 Final Deliverables & Group Presentation Assets

☐  5.3.1 Video Demonstration Screencast [Track: Team] [⏳ Final Milestone] [Depends on: 2.6.2, 3.5, 4.3]

• 3-minute video showing: upload, Piano Roll navigation, hover Intonation Inspector, Chord Identifier, Tuning Drift report, and MIDI/CSV export.

☐  5.3.2 Quick-Start Guide & Submission Documentation [Track: Team] [⏳ Final Milestone] [Depends on: 5.1]

• Ensure any evaluator can run the entire system with:

`bash

docker compose up --build

`

Suggested Team Roles & Primary Assignments

| Member Role | Primary Tracks | Assigned Checklist Items |
| --- | --- | --- |
| Backend Lead | Backend Engine & DSP | Phase 1 (1.1, 1.2, 1.3, 1.4) + Phase 3 (3.1, 3.2, 3.3, 3.4) |
| Frontend Lead | UI / UX & Web Audio | Phase 2 (2.1, 2.2, 2.3, 2.4, 2.5, 2.6.1) + Phase 3 (3.5) |
| Fullstack Integrator | API Hookup & DevOps | Phase 2 (2.6.2 Live Upload) + Phase 5 (5.1 Docker, 5.2 QA) |
| MIR / Research Lead | Evaluation & Benchmarks | Phase 4 (4.1 Cantoría, 4.2 Noise Tests, 4.3 SLR Report) |